## Slide 1: Project Phoenix
Quarterly Update — Q3 2026

## Slide 2: Where We Stand

## Slide 3: Progress Highlights
Migration to the new platform is 80% complete
  Remaining workloads scheduled for November
Customer satisfaction up 12 points since Q1
  Support tickets down 30%
  Onboarding time halved
Hiring plan back on track with 6 new engineers

## Slide 4: Wins vs. Watch-outs
Wins
  Launched partner portal
  Closed two enterprise deals
  Zero downtime this quarter
Watch-outs
  Cloud costs trending 8% over budget
  Key vendor contract renews in December
  Two open security findings

## Slide 5: Next Quarter

## Slide 6: Q4 Priorities
Finish platform migration and decommission legacy systems
Ship self-service analytics to all customers
Reduce cloud spend to budget
Complete SOC 2 audit

## Slide 7: Thank You
Questions? phoenix-team@example.com